Hastings Sunrise City Plan
Public Realm meeting minutes

March 10, 2009

Chair: Patricia B.
Attendees: 6
7.10pm

1. Housekeeping
Minutes: Harry

2. Work Plan Review
Walking Tour

#2 walking tour brochure: draft available, no full review yet

#3 walking tour: planning is dependent on John Atkins’ availability

Thoughts & comments of items on 2009 draft work plan
3. Benchmark Project
$2500 budgeted, discussed fund-raising, thought of HP Legacy funding
Benchmark - Jamie

Glazing: currently testing glazes

Timeline: mid to late April installation
Events: May 23 or 30th, more information and details when closer

March: story gathering

Our involvement: 

Small groups required for glazing, small groups required for installation:
Will keep posted on volunteer dates

Viewed glaze colour samples, discussed shading on sample brick, view sample graphic brick.  Agreed on the primary colour as recommended by Jamie.
Comments: preferred a sealed brick for cleanliness

Concerns: graffiti and maintenance an issue
Note: anti-graffiti coating available for concrete

Seeking personal stories throughout neighbourhood, about a dozen persons/stories
would be adequate. Needed between March through late April

Contact:  info@mediaundefined.ca
4. Hastings & Cassiar 
Status of work: Final inspection has not been done and no timeline for the inspection. Still needs curbing, seeding (grass) and repaving of roadway. Work is at a standstill. Possibly more landscaping required and contractor has left worksite.
Discuss: use of cobblestones on groundway
Note: boulder has been “tagged” with graffiti.
Action:  http://vancouver.ca/engsvcs/streets/graffiti/ is the website for the Graffiti Management Program where a number of companies that supply special coating to assist in preventing graffiti can be found.
Ideas: painted designs on Boulder to prevent graffiti, landscape area near boulder, examples displayed from magazines.
Discuss preliminary thoughts and what is the allowable use for cobblestones as per City Engineering Dept.  Discuss funds and what is allowable with regards to Public Realm funds.
Patrick to ask Allison about running a design workshop  – possibly  April 16 2009

Note: Steve Drake, sanitation:  City contact person for litter Steve.Drake@vancouver.ca
5. Spring Maintenance of Bulges
Damage from vehicles driving over planted area.
Rocks provide drainage at other corner by Laughing Bean.
Determine Spring maintenance when weather is consistent & warm. Work items include weeding, removal of refuse and tidying. No work until further notice.
Mantique - possible mural to replace unsightly wall at Hastings & Nanaimo
discussions of ideas. 
murals helper: Rich

6. Draft flyer for south of Hastings Walking Tour - tabled
7. Next meeting :

Thursday, April 16. check with Allison for availability 
7 PM at BIA office?  Maybe on site at Cassiar and Hastings
